[ORGANIZATION NAME]

DOCUMENT 03

Scope Management Plan

[Project Name]

Defines how project and product scope will be defined, decomposed, validated and controlled.

| Project name | [Project Name] |
| --- | --- |
| Project ID | PRJ-2026-001 |
| Document ID | PRJ-2026-001-SCP |
| Version | 0.1 |
| Status | Draft |
| Date | 2026-10-27 |
| Project Sponsor | [Project Sponsor] |
| Project Manager | [Project Manager] |
| Approver | Sponsor |
| Classification | Internal |

PMI Predictive Project Management Toolkit  •  Aligned to the PMBOK® Guide – Eighth Edition

PMBOK 8 alignment — Performance domain(s): Scope  |  Focus area(s): Planning

# Document Control

| Document ID | PRJ-2026-001-SCP |
| --- | --- |
| Document title | Scope Management Plan |
| Project / ID | [Project Name] / PRJ-2026-001 |
| Current version | 0.1 |
| Status | Draft |
| Owner / Author | [Project Manager] |
| Approver | Sponsor |
| Classification | Internal |
| File location | [SharePoint / repository path] |
| Next review date | [yyyy-mm-dd] |

## Revision History

| Version | Date | Author | Description of change | CR ref. |
| --- | --- | --- | --- | --- |
| 0.1 | 2026-10-27 | [Project Manager] | Initial draft created from toolkit template | N/A |

## Review & Approval

| Role | Name | Signature | Date | Decision |
| --- | --- | --- | --- | --- |
| Project Sponsor | [Project Sponsor] |  |  | Approve / Reject |
| Project Manager | [Project Manager] |  |  | Submitted |
| [Reviewer role] |  |  |  | Reviewed |

## Distribution

| Name / Group | Role | Purpose (Action / Information) |
| --- | --- | --- |
| Steering Committee | Governance | Information |
| Core project team | Delivery | Action |

Versioning: 0.x = draft; 1.0 = first approved baseline; 1.x = minor (no baseline impact); 2.0+ = major (requires an approved Change Request, doc 20).

# Contents

Right-click and choose ‘Update Field’ to build the table of contents.

# 1. Purpose & Roles

| Role | Scope management responsibility |
| --- | --- |
| Project Sponsor | Approves scope baseline and scope changes above PM tolerance |
| Project Manager | Owns this plan, WBS and scope baseline; facilitates change control |
| Business Owner / Product Owner | Defines and prioritizes requirements; accepts deliverables |
| Business Analyst | Elicits, documents and traces requirements (doc 04) |
| Team leads | Decompose work packages; estimate; confirm completion criteria |

# 2. Requirements Management Approach

Elicitation: Interviews, workshops, document analysis, observation, prototypes, surveys.

Analysis & prioritization: MoSCoW (Must / Should / Could / Won't) agreed with the Business Owner.

Documentation: Requirements & RTM workbook (doc 04): every requirement uniquely identified and traced.

Traceability: Source → objective → WBS → deliverable → test case → acceptance.

Change: New/changed requirements after baseline require a Change Request (doc 20).

# 3. Project Scope Statement

| Product scope description | [Characteristics of the product, service or result] |
| --- | --- |
| Project deliverables | [List; see WBS level 2-3] |
| Acceptance criteria | [Conditions that must be met before deliverables are accepted] |
| Exclusions (out of scope) | [Explicitly excluded items] |
| Constraints | [Budget cap, fixed dates, regulations, technology] |
| Assumptions | [Factors assumed true] |

# 4. WBS Development Approach

Deliverable-oriented decomposition; 100% rule — the WBS includes all and only the project scope.

Numbering: 1, 1.1, 1.1.1 (max 4 levels). Level 1 = project; level 2 = phases/major deliverables.

Work packages sized 8–80 hours of effort or ≤ one reporting period, with a single accountable owner.

Each work package is mapped to a control account for EVM and costing (doc 09).

Project management is a level-2 element so that management effort is planned and tracked.

## WBS Dictionary

Maintained in the WBS & WBS Dictionary workbook (doc 05): description, deliverables, acceptance criteria, owner, milestones, effort, cost, assumptions and technical references per work package.

# 5. Scope Baseline

Scope baseline = approved Scope Statement + WBS + WBS Dictionary, version 1.0, approved at Gate 2.

# 6. Scope Validation (Deliverable Acceptance)

| Step | Activity | Responsible | Record |
| --- | --- | --- | --- |
| 1 | Quality control confirms deliverable meets specs (doc 17) | QA lead | Test/inspection report |
| 2 | Deliverable submitted with acceptance criteria checklist | Project Manager | Acceptance form |
| 3 | Review/inspection by acceptor (≤ [10] business days) | Business Owner | Review notes |
| 4 | Accept, conditionally accept or reject | Business Owner | Signed acceptance |
| 5 | Update RTM status and Decision Log | BA / PM | Docs 04, 23 |

# 7. Scope Control

Scope variance is reviewed weekly against the baseline; any unapproved work is stopped.

Requests follow integrated change control (doc 02 §8); thresholds as defined there.

Scope creep indicators: work without WBS ID, requirements without RTM source, gold-plating.

# 8. Approval

By signing below, the approvers confirm they have reviewed this document and accept it as the baseline for the project. Subsequent baseline changes follow integrated change control.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | [Project Sponsor] |  |  |
| Project Manager | [Project Manager] |  |  |