[ORGANIZATION NAME]

DOCUMENT 08

Financial Management Plan

[Project Name]

Defines how project costs and funding are estimated, budgeted, managed, controlled and reported (PMBOK 8 Finance performance domain).

| Project name | [Project Name] |
| --- | --- |
| Project ID | PRJ-2026-001 |
| Document ID | PRJ-2026-001-FMP |
| Version | 0.1 |
| Status | Draft |
| Date | 2026-10-27 |
| Project Sponsor | [Project Sponsor] |
| Project Manager | [Project Manager] |
| Approver | Sponsor |
| Classification | Internal |

PMI Predictive Project Management Toolkit  •  Aligned to the PMBOK® Guide – Eighth Edition

PMBOK 8 alignment — Performance domain(s): Finance  |  Focus area(s): Planning

# Document Control

| Document ID | PRJ-2026-001-FMP |
| --- | --- |
| Document title | Financial Management Plan |
| Project / ID | [Project Name] / PRJ-2026-001 |
| Current version | 0.1 |
| Status | Draft |
| Owner / Author | [Project Manager] |
| Approver | Sponsor |
| Classification | Internal |
| File location | [SharePoint / repository path] |
| Next review date | [yyyy-mm-dd] |

## Revision History

| Version | Date | Author | Description of change | CR ref. |
| --- | --- | --- | --- | --- |
| 0.1 | 2026-10-27 | [Project Manager] | Initial draft created from toolkit template | N/A |

## Review & Approval

| Role | Name | Signature | Date | Decision |
| --- | --- | --- | --- | --- |
| Project Sponsor | [Project Sponsor] |  |  | Approve / Reject |
| Project Manager | [Project Manager] |  |  | Submitted |
| [Reviewer role] |  |  |  | Reviewed |

## Distribution

| Name / Group | Role | Purpose (Action / Information) |
| --- | --- | --- |
| Steering Committee | Governance | Information |
| Core project team | Delivery | Action |

Versioning: 0.x = draft; 1.0 = first approved baseline; 1.x = minor (no baseline impact); 2.0+ = major (requires an approved Change Request, doc 20).

# Contents

Right-click and choose ‘Update Field’ to build the table of contents.

# 1. Purpose & Financial Parameters

| Currency / units | CAD; estimates rounded to nearest [100] |
| --- | --- |
| Fiscal year | [e.g. April – March] |
| Capital / operating split | [Capitalization policy reference] |
| Chart of accounts / cost centre | [Codes] |
| Budget workbook | PRJ-2026-001-BUD (doc 09) |

# 2. Cost Estimating

| Estimate class | Phase | Accuracy range | Methods |
| --- | --- | --- | --- |
| Rough order of magnitude (ROM) | Initiation | -25% to +75% | Analogous, expert judgement |
| Budget estimate | Early planning | -10% to +25% | Parametric, vendor quotes |
| Definitive estimate | Baseline | -5% to +10% | Bottom-up by work package |

# 3. Cost Breakdown Structure

Costs are estimated bottom-up per WBS work package and rolled up to control accounts. Categories: Labour, Contractors/Services, Hardware/Equipment, Software/Licences, Materials, Travel, Training, Facilities, Other.

# 4. Reserves

| Reserve | Basis | Held by | Release |
| --- | --- | --- | --- |
| Contingency reserve | Quantified risks from Risk Register (doc 16) — [X]% of base estimate or EMV | Project Manager | Per risk response; logged |
| Management reserve | Unknown-unknowns — [Y]% of cost baseline | Sponsor | Via approved Change Request |

# 5. Cost Baseline & Funding

Cost baseline = time-phased budget (S-curve) incl. contingency, excl. management reserve.

Total project budget = cost baseline + management reserve.

Funding requirements are reconciled with funding limits per fiscal period; gaps escalated to Sponsor.

# 6. Earned Value Management

| Metric | Formula | Interpretation |
| --- | --- | --- |
| Cost Variance (CV) | EV − AC | > 0 under budget |
| Schedule Variance (SV) | EV − PV | > 0 ahead of schedule |
| CPI | EV / AC | ≥ 1.00 favourable |
| SPI | EV / PV | ≥ 1.00 favourable |
| EAC (typical) | BAC / CPI | Forecast final cost |
| ETC | EAC − AC | Cost to finish |
| VAC | BAC − EAC | Forecast over/under run |
| TCPI | (BAC − EV) / (BAC − AC) | Efficiency needed to meet BAC |

# 7. Control Thresholds & Spending Authority

| Authority | Single commitment limit (CAD) | Cumulative variance limit |
| --- | --- | --- |
| Project Manager | [10,000] | ±5% of control account |
| Project Sponsor | [100,000] | ±10% of BAC |
| Steering Committee | > [100,000] | > 10% of BAC or use of management reserve |

# 8. Financial Reporting & Forecasting

Monthly: actuals from finance system reconciled to budget workbook by [day 5].

Monthly: EVM metrics, EAC and cash-flow forecast reported in Status Report (doc 22).

Quarterly: benefits and business-case review with Sponsor.

# 9. Value & Benefits Tracking

Guidance: PMBOK 8 emphasizes value delivery: record the financial measures used to confirm the investment remains justified.

| Measure | Business case value | Current forecast | Comment |
| --- | --- | --- | --- |
| NPV | [ ] | [ ] |  |
| ROI / payback | [ ] | [ ] |  |
| Annual benefit | [ ] | [ ] |  |

# 10. Financial Closure

At closure: confirm all invoices paid, accruals cleared, purchase orders closed, assets capitalized and final cost reported in the Closure Report (doc 25).

# 11. Approval

By signing below, the approvers confirm they have reviewed this document and accept it as the baseline for the project. Subsequent baseline changes follow integrated change control.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | [Project Sponsor] |  |  |
| Project Manager | [Project Manager] |  |  |
| Finance Business Partner | [Name] |  |  |