[ORGANIZATION NAME]

DOCUMENT 15

Risk Management Plan

[Project Name]

Defines how risk management activities will be structured and performed, including scales, thresholds and the 5×5 probability-impact matrix used in the Risk Register (doc 16).

| Project name | [Project Name] |
| --- | --- |
| Project ID | PRJ-2026-001 |
| Document ID | PRJ-2026-001-RKP |
| Version | 0.1 |
| Status | Draft |
| Date | 2026-10-27 |
| Project Sponsor | [Project Sponsor] |
| Project Manager | [Project Manager] |
| Approver | Sponsor |
| Classification | Internal |

PMI Predictive Project Management Toolkit  •  Aligned to the PMBOK® Guide – Eighth Edition

PMBOK 8 alignment — Performance domain(s): Risk  |  Focus area(s): Planning

# Document Control

| Document ID | PRJ-2026-001-RKP |
| --- | --- |
| Document title | Risk Management Plan |
| Project / ID | [Project Name] / PRJ-2026-001 |
| Current version | 0.1 |
| Status | Draft |
| Owner / Author | [Project Manager] |
| Approver | Sponsor |
| Classification | Internal |
| File location | [SharePoint / repository path] |
| Next review date | [yyyy-mm-dd] |

## Revision History

| Version | Date | Author | Description of change | CR ref. |
| --- | --- | --- | --- | --- |
| 0.1 | 2026-10-27 | [Project Manager] | Initial draft created from toolkit template | N/A |

## Review & Approval

| Role | Name | Signature | Date | Decision |
| --- | --- | --- | --- | --- |
| Project Sponsor | [Project Sponsor] |  |  | Approve / Reject |
| Project Manager | [Project Manager] |  |  | Submitted |
| [Reviewer role] |  |  |  | Reviewed |

## Distribution

| Name / Group | Role | Purpose (Action / Information) |
| --- | --- | --- |
| Steering Committee | Governance | Information |
| Core project team | Delivery | Action |

Versioning: 0.x = draft; 1.0 = first approved baseline; 1.x = minor (no baseline impact); 2.0+ = major (requires an approved Change Request, doc 20).

# Contents

Right-click and choose ‘Update Field’ to build the table of contents.

# 1. Methodology

| Process | Approach | Frequency |
| --- | --- | --- |
| Identify risks | Workshops, checklists (RBS), assumption analysis, SWOT, expert interviews | Planning + ongoing |
| Qualitative analysis | Probability × impact on 5×5 matrix; proximity; urgency | On identification, monthly review |
| Quantitative analysis | EMV, three-point estimates, Monte Carlo (if project size warrants) | Baseline & major changes |
| Plan responses | Strategy + owner + actions + due date + residual score | Within [5] days |
| Implement & monitor | Track triggers, actions, new/closed risks; risk audits | Weekly / monthly |

# 2. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Sponsor | Sets risk appetite; owns escalated risks; releases management reserve |
| Project Manager | Owns this plan and register; facilitates reviews; reports |
| Risk owner | Monitors trigger, implements responses, reports status |
| Team members | Identify and report risks continuously |

# 3. Risk Breakdown Structure (Categories)

| Category | Examples |
| --- | --- |
| Technical | Requirements, technology, complexity, interfaces, performance, quality |
| External | Vendors, regulatory, market, weather, client |
| Organizational | Resources, funding, priorities, dependencies on other projects |
| Project management | Estimating, planning, control, communication |
| Health, safety & environment | Site safety, environmental compliance, sustainability |

# 4. Probability Scale

| Score | Level | Likelihood |
| --- | --- | --- |
| 5 | Very high | > 80% |
| 4 | High | 61% – 80% |
| 3 | Medium | 41% – 60% |
| 2 | Low | 21% – 40% |
| 1 | Very low | ≤ 20% |

# 5. Impact Scale

| Score | Cost | Schedule | Scope / quality | Safety / reputation |
| --- | --- | --- | --- | --- |
| 5 Very high | > 20% BAC | > 20% / misses gate | Product unusable | Serious injury / national media |
| 4 High | 10–20% | 10–20% | Unacceptable to sponsor | Lost-time injury / regulator action |
| 3 Medium | 5–10% | 5–10% | Major areas affected | Medical aid / local media |
| 2 Low | 1–5% | 1–5% | Minor areas affected | First aid / internal complaint |
| 1 Very low | < 1% | < 1% | Barely noticeable | Negligible |

# 6. Probability × Impact Matrix (5×5)

| P \ I | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| 5 | 5 | 10 | 15 | 20 | 25 |
| 4 | 4 | 8 | 12 | 16 | 20 |
| 3 | 3 | 6 | 9 | 12 | 15 |
| 2 | 2 | 4 | 6 | 8 | 10 |
| 1 | 1 | 2 | 3 | 4 | 5 |

| Score | Rating | Required action |
| --- | --- | --- |
| 16 – 25 | Critical | Escalate to Sponsor/Steering Committee within 24 h; response plan mandatory; weekly review |
| 10 – 15 | High | Response plan within 5 days; PM reviews weekly; report in status report |
| 5 – 9 | Medium | Response plan; monitor monthly |
| 1 – 4 | Low | Accept and monitor via watch list |

# 7. Risk Appetite & Thresholds

| Overall appetite | [Averse / Cautious / Balanced / Open] |
| --- | --- |
| Cost threshold | Risks with EMV > CAD [ ] require Sponsor visibility |
| Schedule threshold | Any risk threatening a gate milestone is escalated |
| Safety | Zero tolerance — all safety risks treated as at least High |

# 8. Response Strategies

| Threats | Opportunities | Description |
| --- | --- | --- |
| Escalate | Escalate | Outside PM authority / project scope — hand to appropriate owner |
| Avoid | Exploit | Eliminate the threat / ensure the opportunity occurs |
| Transfer | Share | Shift ownership to a third party (insurance, contract) / partner |
| Mitigate | Enhance | Reduce / increase probability or impact |
| Accept (active/passive) | Accept | Acknowledge; set contingency reserve or no action |

# 9. Contingency & Reserves

Contingency reserve is derived from the EMV of quantified risks and held in the cost baseline (doc 09). Management reserve is held by the Sponsor and released via Change Request.

# 10. Reporting & Tracking

Top risks (score ≥ 10) reported in each Project Status Report (doc 22).

Risk register reviewed weekly by PM, monthly in full with team; risk audit at each gate.

Materialized risks move to the Issues tab of the RAID Log (doc 19).

# 11. Approval

By signing below, the approvers confirm they have reviewed this document and accept it as the baseline for the project. Subsequent baseline changes follow integrated change control.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | [Project Sponsor] |  |  |
| Project Manager | [Project Manager] |  |  |